## Slide 1
Snyk Code + IaC
Pilot Testing Kick-off
CLI + IDE Focus | Internal Network Constraints
AppSec Team | 2026

## Slide 2
Agenda
1. Why we are running this pilot
2. Scope & current limitations
3. What we ask you to do
4. Timeline (5 weeks)
5. Success criteria
6. How we will support you
7. Q&A
Snyk Pilot Kick-off | Confidential
2 / 12

## Slide 3
Why This Pilot?
Developer Experience First
Evaluate modern SAST focused on real developer workflow (CLI + IDE)
AI-era Context
Understand how Snyk handles AI-generated code and modern application risks
Evidence-based Decision
Collect real feedback from ~40 developers before larger investment
Current Constraint
Cannot set up Broker quickly → SCM integration testing is not possible yet
Snyk Pilot Kick-off | Confidential
3 / 12

## Slide 4
Scope of This Pilot
IN SCOPE
• Snyk Code (SAST)
• Snyk IaC
• CLI scanning
• IDE plugins (VS Code, IntelliJ…)
• Real project testing
• Developer feedback collection
OUT OF SCOPE (for now)
• SCM / PR Integration
• Full CI/CD pipeline
• Snyk Broker service
• Container scanning
• Deep SCA testing
• Production policy enforcement
Snyk Pilot Kick-off | Confidential
4 / 12

## Slide 5
What We Ask You To Do
Total estimated effort: 1–2 hours across the pilot period
1. Install Snyk CLI + authenticate
2. Install IDE plugin for your main editor
3. Run snyk code test on at least one real project
4. Run snyk iac test (if you work with Terraform / K8s)
5. Use IDE real-time scanning while coding (30–60 min)
6. Try at least one Fix / Agent Fix suggestion
7. Submit mid-term feedback (Week 2) and final questionnaire (Week 4)
Snyk Pilot Kick-off | Confidential
5 / 12

## Slide 6
Timeline (5 Weeks)
Week 1
Kick-off + Installation + First scan
Week 2-3
Active testing on real projects + Mid-term feedback
Week 4
Deeper usage + Final questionnaire
Week 5
Analysis, report & recommendation
Snyk Pilot Kick-off | Confidential
6 / 12

## Slide 7
How We Define Success
≥ 70% participation
At least 28 of 40 complete the full cycle
Good experience scores
Installation ease ≥ 7.5 / 10, low interference
Actionable findings
≥ 60% of developers find results useful
Adoption willingness
≥ 55% willing to continue daily use
Snyk Pilot Kick-off | Confidential
7 / 12

## Slide 8
How We Will Support You
Dedicated Channel
Teams / Slack channel for questions and sharing findings
Weekly Office Hours
30–45 min drop-in session every week
Tech Champions
4–6 champions covering major tech stacks
Installation Guide + FAQ
Step-by-step docs provided after this meeting
Snyk Pilot Kick-off | Confidential
8 / 12

## Slide 9
Important Notes
1. Code analysis currently happens in Snyk Cloud. Please confirm any compliance requirements with your team.
2. Prefer scanning real work projects. Sample projects will also be provided if needed.
3. Honest feedback (positive and negative) is extremely valuable for the decision.
4. If you hit network or authentication issues, report them immediately in the support channel.
Snyk Pilot Kick-off | Confidential
9 / 12

## Slide 10
Your Immediate Next Steps
01
Join the support channel today
02
Install CLI + IDE plugin this week
03
Complete your first scan before end of Week 1
04
Watch for the mid-term survey link in Week 2
Snyk Pilot Kick-off | Confidential
10 / 12

## Slide 11
Q & A
Questions, concerns, or suggestions are all welcome

## Slide 12
Thank You
Looking forward to your feedback
AppSec Team | Support Channel: [Your Channel Name]